# Assessment Plan & Methodology

| Date | Version | Author | Description | Reviewed By | Last Updated | Review Frequency | Next Review |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 19-09-2026 | 1.0 | Himanshu | Assessment Plan & Methodology Document for NorthStar HealthTech Pvt Ltd |  | 19-09-2026 | As required |  |

Purpose

This document provides an overview of the assessment plan including all the phases required for the successful execution of the assessment along with the methodology used for the assessment and the criteria used for evaluating & prioritizing the identified risks.

Assessment Plan

The NIST CSF 2.0 assessment for NorthStar HealthTech Pvt Ltd is divided into following phases:

- Understanding the Organization Context

- Finalizing the Objective and Scope of the assessment

- Finalizing the Assessment Plan and Methodology

- Preparing Stakeholder Register (Internal use only)

- Preparing Evidence Register

- Evidence Review

- Stakeholder Interview & Record Discrepancies

- Organization Profiling

- Gap Identification, Analysis & Prioritization

- Stakeholder Validation

- Final Presentation & Debrief

Please note, each phase may generate an artifact, assessment record or incremental working paper, depending on the requirements of the assessment that would be used internally and would be shared with NorthStar (where-ever applicable) for the sign off.

Detailed schedule of the plan will be shared incrementally and separately as per the availability of the stakeholders and the progress of the assessment.

Assessment Methodology

Based on the CSF outcome, assessment can be conducted using any of the following methodologies:

- Interview based

- Observation based

- Inspection based

Please note, irrespective of the used methodology, appropriate evidence will be required for the effective and efficient assessment.

Evidence

To demonstrate successful, effective and consistent implementation of the selected CSF outcome, evidence must be provided as and when requested by the assessor.

A formal policy, procedure, system logs, screenshot, MoM, approval mail or any presentable artifact that fulfils the objective of evidence collection, may qualify as valid evidence.

A separate document to outline the detailed process of evidence sharing would be provided separately.

Assessment Score

For each of the selected CSF outcome, an assessment score would be provided based on the current assessed state of the outcome. This assessment score will be captured as the current profile for the respective outcome. Similarly, for each of selected CSF outcome, as per the context of the organization and after discussion with the respective stakeholder, a desired score would be defined and this score would be captured as the target profile for the respective outcome.

Following assessment scale will be used for the profiling:

| Score | Level | Description |
| --- | --- | --- |
| 1 | Partial | Either no or minimal control exist; reactive in nature |
| 2 | Risk Informed | Control exists but not reviewed Control exists but not documented Control exists but not consistent Control exists but not effective |
| 3 | Repeatable | Control exists- formally documented, communicated and consistently implemented |
| 4 | Adaptive | Control exists and adapted; proactive in nature |

Gap Score

Gap Score is calculated by subtracting the current score from the target score

Gap Score = Target Score – Current Score

| Gap Score | Severity |
| --- | --- |
| 0 | No gap |
| 1 | Minor |
| 2 | Major |
| 3 | Critical |

Risk Assessment & Prioritization Criteria

For the purpose of this assessment, the following risk assessment matrices have been established in consultation with NorthStar and will be used for risk evaluation and prioritization.

Likelihood matrix:

| Score | Meaning | Description |
| --- | --- | --- |
| 1 | Rare | Strong controls, limited exposure, no credible threat path |
| 2 | Unlikely | Limited exposure and/or effective controls significantly reduce likelihood |
| 3 | Possible | Credible threat path exists and some control weaknesses are present |
| 4 | Likely | Significant exposure/control weaknesses make exploitation reasonably plausible |
| 5 | Almost Certain | Direct exposure, exploitable weakness and/or strong threat activity make occurrence highly probable |

Impact matrix (CIA):

| Score | Meaning | C | I | A |
| --- | --- | --- | --- | --- |
| 1 | Insignificant | Exposure of publicly available marketing materials, public documentation, or website content. | Self-correcting, non-impactful system glitch in non-critical staging or demo applications. | Zero system or operational downtime; localized employee inconvenience only. |
| 2 | Minor | Internal policy exception or non-compliance finding with zero external or customer data exposure. | Minor clerical error, UI display anomaly, or temporary logging lag easily recovered via routine backups. | Temporary operational friction or minor feature degradation (<1 hour); zero impact on customer-facing SaaS. |
| 3 | Moderate | Compromise of non-sensitive internal corporate data, internal employee PII, or non-production test environments. | Unintended data discrepancies or log gaps limited to internal corporate tools, staging environments, or non-clinical reporting. | Non-critical internal IT application outage or localized operational disruption (1-4 hours). |
| 4 | Major | Exposure of production database credentials, API keys, source code, or internal administrative access keys. | Unauthorized alteration of production configurations, billing engines, or user identity access control rules. | Severe degradation of primary SaaS platform or total outage of secondary critical services (4-12 hours). |
| 5 | Catastrophic | Compromise of >10,000 patient/customer records; mandatory public/regulatory disclosure under national privacy laws (India DPDP, SG PDPA, UAE Health Data). | Unchecked corruption of production tenant databases, widespread data tampering, or compromised/deleted central security logs. | Unplanned primary SaaS or clinical platform outage >12 hours; breach of core contractual uptime SLAs. |

Impact Score is derived by taking maximum score from C, I & A scores.

Impact Score = MAX {C, I, A}

Business Threshold

Business Thresholds Agreed During Assessment Planning:

| Service | Downtime Tolerance |
| --- | --- |
| Patient appointment scheduling and clinic management | <1 hour |
| Patient communication and notification | <4 hours |
| Customer administration portal | <4 hours |
| Public and partner-facing APIs | <1 hour |
| Billing and subscription management | <1 hour |
| Customer support service | <4 hours |
| Cloud Infra | <1 hour |
| Database | <1 hour |

Business thresholds will be used as contextual criteria when determining the appropriate impact rating, particularly for availability-related risks. Where a potential service disruption exceeds the agreed service downtime tolerance, the assessor will consider the corresponding business impact when assigning the Availability impact score.

Risk Score

Final risk score is calculated by the mentioned formula:

Risk score = Likelihood x Impact

Gap Prioritization

Gap Priority = Risk Score, subject to consideration of gap severity

Gap Priority is primarily determined by the Risk Score. Gap Severity is considered as a supporting factor when interpreting and prioritizing the identified gaps. Business criticality, regulatory/contractual obligations, dependencies, resource constraints and management priorities may also be considered before final organizational prioritization.