# Profile Scope

- Organizational Scope: Entire company

- Technology Scope: Production cloud environment

- Threat Focus: Ransomware

- Time Horizon: 12 months

# Inputs Available (assume for this exercise)

- Business Impact Analysis identifying order processing as mission critical

- Enterprise risk register highlighting ransomware risk

- Existing incident response procedures but are informal

- Backup exists but have never been tested

# Select CSF outcomes

| CSF Function | Subcategory | Why selected |
| --- | --- | --- |
| GOVERN | GV.RM-02 | Leadership requires defined cyber risk tolerance |
| IDENTIFY | ID.AM-05 | Critical assets must be prioritized |
| PROTECT | PR.DS-11 | Backups are essential to ransomware resilience |
| DETECT | DE.AE-08 | Consistent incident declaration is required |
| RECOVER | RC.RP-04 | Recovery must be driven by business impact |

# Current Profile

| Subcategory | Current State | Explanation |
| --- | --- | --- |
| GV.RM-02 | Not Achieved | No formal cyber risk appetite |
| ID.AM-05 | Partial | Assets known but not prioritized |
| PR.DS-11 | Partial | Backups exist but are not tested |
| DE.AE-08 | Partial | Incident escalation inconsistent |
| RC.RP-04 | Not Achieved | Recovery not BIA-driven |

# Target Profile

| Subcategory | Target State | Justification |
| --- | --- | --- |
| GV.RM-02 | Achieved | Formal risk appetite ensures consistent leadership decisions |
| ID.AM-05 | Achieved | Asset criticality focuses protection and recovery efforts |
| PR.DS-11 | Achieved | Backups are created, protected, and tested |
| DE.AE-08 | Achieved | Clear incident criteria enable timely escalation |
| RC.RP-04 | Achieved | Recovery is prioritized by business impact |

# Gap Analysis

| Subcategory | Gap | Risk Created |
| --- | --- | --- |
| GV.RM-02 | No risk appetite | Inconsistent crisis decisions |
| ID.AM-05 | No prioritization | Misallocated protection |
| PR.DS-11 | Untested backups | Extended outages |
| DE.AE-08 | Slow escalation | Larger impact |
| RC.RP-04 | No recovery priorities | Business disruption |

# Action Plan

| Gap | Action | Owner |
| --- | --- | --- |
| No risk appetite | Board approves cyber risk tolerance | Executive team |
| No prioritization | Define asset criticality tiers using BIA | IT + Risk |
| Untested backups | Quarterly restore testing | IT Operations |
| Poor escalation | Define incident criteria | IR Lead |
| Weak recovery planning | Update DR plans using BIA | IT + Risk |

# Tier Context (Optional)

Current Tier: Tier 2 — Risk Informed

Target Tier: Tier 3 — Repeatable

# Executive Summary

The Target Profile for Horizon Retail Cloud focuses on reducing ransomware and availability risk by formalizing governance, prioritizing critical assets, validating recovery capabilities, and aligning response and recovery with business impact.